## Slide 1: Primitive Resentment
A point and click narrative experience crafted by Sebastian, Preston, Tim, & William
Based on the short story “Primal Fury” by Myles Blasonato

## Slide 2: Aim
Deliver an interesting narrative experience
Satisfy clients goals

## Slide 3: What we did well
Created a full experience, playable from start to finish
Polished to a good extent
Teamwork

## Slide 4: How we achieved it
Followed the persona by having a deep narrative and creative art style
Made sure we kept the scope of the game small for a complete experience and good level of polish

## Slide 5: What we did not do well
Made dodgy code that needed many workarounds
Spent less time planning as the project went on

## Slide 6: Improvements
Create better script architecture
Hold proper weekly meetings, document them, and plan out sprints